Radius Team GIT Meeting Record Complete one copy of this document per meeting ¦ File in /docs on GitHub

# 1. Meeting Details

| Meeting Number | 2 |
| --- | --- |
| Date | Thursday 26 March 2026 |
| Time (Start → End) | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Meeting Facilitator | Finn |
| Minutes Recorded By | Jack |

## Attendance

| Member Name | Present (Y/N) | Role / Focus Area |
| --- | --- | --- |
| Finn | Y | Project Lead / Architecture |
| Jack | Y | Backend / Database |
| Mitchell | Y | Frontend / UI Design |
| Maan | Y | Backend / API Integration |
| Jordan | Y | Testing / Documentation |

# 2. Meeting Agenda

List the topics planned to be discussed before the meeting starts. Number them in order.

| # | Agenda Item | Lead | Time Allotted |
| --- | --- | --- | --- |
| 1. | Project introduction and scope overview | Finn | 20 min |
| 2. | Review assessment requirements and deliverables | Finn | 15 min |
| 3. | Define application concept — community crime reporting app | All | 20 min |
| 4. | Agree on technology stack (Java 21, JavaFX, SQLite) | Finn / Jack | 15 min |
| 5. | Set up GitHub repository and project structure | Mitchell | 15 min |
| 6. | Assign initial roles and responsibilities | Finn | 10 min |
| 7. | Establish weekly meeting schedule and communication norms | Finn | 10 min |
| 8. | Define MVP feature set for Week 1 sprint | All | 15 min |

# 3. Progress Update — What Each Member Has Done

Record what each member completed since the last meeting.

| Member | Work Completed Since Last Meeting | Status |
| --- | --- | --- |
| Finn | First meeting — no prior work | On Track |
| Jack | First meeting — no prior work | On Track |
| Mitchell | First meeting — no prior work | On Track |
| Maan | First meeting — no prior work | On Track |
| Jordan | First meeting — no prior work | On Track |

# 4. Discussion Notes

Write notes for each agenda item as it is discussed. Include key points, decisions made, and any disagreements or alternatives considered.

Agenda Item 1: Project introduction and scope overview

Finn opened the meeting and introduced the project context.

The app will allow community members to report local crimes and view reports on a map.

Police officers will have an elevated view with additional management capabilities.

Agenda Item 2: Review assessment requirements and deliverables

Team reviewed the CAB302 rubric together.

Key deliverables identified: working JavaFX application, unit tests, GitHub CI, meeting records, and documentation.

Submission deadline noted — project must be complete by end of Week 4.

Agenda Item 3: Define application concept

Application named RADIUS.

Core features agreed: crime submission form, map view, user login, police dashboard.

Distinction between regular users and police officers to be handled via a UserType enum.

Agenda Item 4: Agree on technology stack

Java 21 confirmed as language.

JavaFX chosen for UI with FXML layouts and a shared styles.css.

SQLite selected for local database via a DAO pattern.

Maven chosen as the build tool.

Agenda Item 5: Set up GitHub repository and project structure

Mitchell created the repository under the team organisation.

Agreed on branch naming convention: feature/name, fix/name.

Main branch protected — PRs required before merging.

# 7. Blockers, Issues & Risks

Record anything blocking progress, known bugs, technical problems, or risks to the timeline.

| Issue / Blocker | Description | Raised By | Priority |
| --- | --- | --- | --- |
| None identified | No blockers at this stage | All | Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |

# 8. Action Items — Who Does What by When

Every action must have an owner and a due date. Review these at the start of the next meeting.

| # | Task / Action Required | Assigned To | Due Date | Done? |
| --- | --- | --- | --- | --- |
| 1. | Set up Maven project and initial package structure | Finn | 02/04 |  |
| 2. | Design initial database schema (User, CrimeRecord tables) | Jack | 02/04 |  |
| 3. | Sketch wireframes for login, dashboard, and crime form screens | Mitchell | 02/04 |  |
| 4. | Research OpenStreetMap geocoding API integration | Maan | 02/04 |  |
| 5. | Draft initial test plan and AppTest skeleton | Jordan | 02/04 |  |

# 9. Timeline & Milestone Check

Review the 4-week plan and mark the current status of each milestone.

| Week | Milestone / Goal | Status | Notes |
| --- | --- | --- | --- |
| Week 1 | Project setup, architecture decisions, repository created | In Progress |  |
| Week 2 | Core data models, DAO layer, login/register screens | Not Started |  |
| Week 3 | Dashboard, crime submission, map integration | Not Started |  |
| Week 4 | Police features, testing, CI/CD, final polish | Not Started |  |

# 11. General Notes & Observations

Anything else worth recording — team morale, informal decisions, ideas for later, feedback received, etc.

Team agreed to use Discord for day-to-day communication.

Meeting format confirmed — agenda prepared by facilitator before each Thursday session.

All members expressed confidence in the technology stack choices.

# 12. Next Meeting

| Proposed Date | Thursday 2 April 2025 |
| --- | --- |
| Proposed Time | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Agenda Items to Carry Forward | None — all items actioned |

# 13. Sign-Off

The facilitator and minute-taker confirm these notes are accurate before uploading to GitHub.

| Role | Name | Date Approved |
| --- | --- | --- |
| Meeting Facilitator | Finn | Thursday 26 March 2025 |
| Minutes Recorded By | Jack | Thursday 26 March 2025 |
| Reviewed By (optional) |  | Thursday 26 March 2025 |

Upload this completed document to /docs on GitHub after every meeting. Filename format: meeting-XX-DD-MM-YYYY.docx