Radius Team GIT Meeting Record Complete one copy of this document per meeting ¦ File in /docs on GitHub

# 1. Meeting Details

| Meeting Number | 3 |
| --- | --- |
| Date | Thursday 2 April 2026 |
| Time (Start → End) | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Meeting Facilitator | Jack |
| Minutes Recorded By | Mitchell |

## Attendance

| Member Name | Present (Y/N) | Role / Focus Area |
| --- | --- | --- |
| Finn | Y | Project Architecture / Scene Navigation |
| Jack | Y | Database Layer / DAO Implementation |
| Mitchell | Y | FXML Layouts / CSS Styling |
| Maan | Y | Geocoding Integration / API |
| Jordan | Y | Unit Testing / AppTest |

# 2. Meeting Agenda

List the topics planned to be discussed before the meeting starts. Number them in order.

| # | Agenda Item | Lead | Time Allotted |
| --- | --- | --- | --- |
| 1. | Review actions from Meeting 1 | Jack | 10 min |
| 2. | Demo: Maven project structure and package layout | Finn | 15 min |
| 3. | Demo: Database schema and DAO interface | Jack | 15 min |
| 4. | Demo: Login and register FXML wireframes | Mitchell | 15 min |
| 5. | Discuss UserSession and authentication flow | Finn | 15 min |
| 6. | Review CrimeRecord and CrimeCategory model classes | Jack | 10 min |
| 7. | Plan Week 2 tasks — dashboard, map, crime form | All | 15 min |
| 8. | Any blockers or questions | All | 5 min |

# 3. Progress Update — What Each Member Has Done

Record what each member completed since the last meeting.

| Member | Work Completed Since Last Meeting | Status |
| --- | --- | --- |
| Finn | Set up Maven project, HelloApplication, UIUtils scene switching, UserSession singleton | Done |
| Jack | Designed SQLite schema, implemented IAppDAO interface and SqliteAppDAO, User and CrimeRecord models | Done |
| Mitchell | Created login-view.fxml, register-view.fxml, hello-view.fxml with initial CSS styling | Done |
| Maan | Researched OpenStreetMap Nominatim API, created IGeocodingService interface and OpenStreetMapGeoCoder stub | Done |
| Jordan | Wrote AppTest skeleton with 5 initial unit tests covering CrimeRecord and CrimeCategory | Done |

# 4. Discussion Notes

Write notes for each agenda item as it is discussed. Include key points, decisions made, and any disagreements or alternatives considered.

Agenda Item 1: Review actions from Meeting 1

All 5 actions from Meeting 1 were completed on time.

Team commended for strong start.

Agenda Item 2: Demo: Maven project structure and package layout

Finn demonstrated the Maven project layout — src/main/java, src/main/resources, src/test.

Package structure under com.example.cab302project confirmed.

Scene switching via UIUtils.switchScene() reviewed — keeps navigation decoupled from controllers.

Agenda Item 3: Demo: Database schema and DAO interface

Jack demoed the SQLite schema — users and crimes tables.

IAppDAO interface reviewed — getAllCrimes(), addCrime(), updateCrime(), getUser(), updateUser().

DAO uses singleton pattern via HelloApplication.DATABASE.

Agenda Item 4: Demo: Login and register FXML wireframes

Mitchell showed the login-view and register-view layouts.

Agreed on a shared styles.css with CSS variables for the navy/grey palette.

Tab-based login/register panel with auth-card, auth-label, auth-field styles confirmed.

Agenda Item 5: Discuss UserSession and authentication flow

UserSession.login() stores the User object for the session.

UserSession.isPolice() used to route to police or regular views after login.

Agreed the session should persist across screens without re-querying the database.

# 7. Blockers, Issues & Risks

Record anything blocking progress, known bugs, technical problems, or risks to the timeline.

| Issue / Blocker | Description | Raised By | Priority |
| --- | --- | --- | --- |
| Nominatim rate limit | Free geocoding API has a 1 req/sec limit — may cause delays in address lookups | Maan | Med |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |

# 8. Action Items — Who Does What by When

Every action must have an owner and a due date. Review these at the start of the next meeting.

| # | Task / Action Required | Assigned To | Due Date | Done? |
| --- | --- | --- | --- | --- |
| 1. | Build DashboardController and dashboard-view.fxml with app bar and map | Finn | 09/04 |  |
| 2. | Implement CrimesController and crimes-view.fxml with crime list and submission form | Jack | 09/04 |  |
| 3. | Style dashboard and crimes screens to match login/register aesthetic | Mitchell | 09/04 |  |
| 4. | Integrate reverse geocoding into crime list cell display | Maan | 09/04 |  |
| 5. | Add 5 more unit tests covering User and UIUtils validation methods | Jordan | 09/04 |  |

# 9. Timeline & Milestone Check

Review the 4-week plan and mark the current status of each milestone.

| Week | Milestone / Goal | Status | Notes |
| --- | --- | --- | --- |
| Week 1 | Project setup, architecture decisions, repository created | Done |  |
| Week 2 | Core data models, DAO layer, login/register screens | In Progress |  |
| Week 3 | Dashboard, crime submission, map integration | Not Started |  |
| Week 4 | Police features, testing, CI/CD, final polish | Not Started |  |

# 11. General Notes & Observations

Anything else worth recording — team morale, informal decisions, ideas for later, feedback received, etc.

Geocoding will use a debounce delay to avoid rate limit issues.

Mitchell to share CSS variable reference in Discord for consistency across screens.

Jordan identified that the existing tests only cover happy paths — edge case tests needed next sprint.

# 12. Next Meeting

| Proposed Date | Wednesday 9 April 2025 |
| --- | --- |
| Proposed Time | 10:00 AM – 12:00 PM |
| Location / Platform | Online (Zoom) |
| Agenda Items to Carry Forward | Geocoding rate limit mitigation strategy to be revisited next meeting |

# 13. Sign-Off

The facilitator and minute-taker confirm these notes are accurate before uploading to GitHub.

| Role | Name | Date Approved |
| --- | --- | --- |
| Meeting Facilitator | Jack | Thursday 2 April 2025 |
| Minutes Recorded By | Mitchell | Thursday 2 April 2025 |
| Reviewed By (optional) |  | Thursday 2 April 2025 |

Upload this completed document to /docs on GitHub after every meeting. Filename format: meeting-XX-DD-MM-YYYY.docx