Radius Team GIT Meeting Record Complete one copy of this document per meeting ¦ File in /docs on GitHub

# 1. Meeting Details

| Meeting Number | 5 |
| --- | --- |
| Date | Thursday 16 April 2026 |
| Time (Start → End) | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Meeting Facilitator | Maan |
| Minutes Recorded By | Jordan |

## Attendance

| Member Name | Present (Y/N) | Role / Focus Area |
| --- | --- | --- |
| Finn | Y | Police Dashboard / Navigation |
| Jack | Y | Police Crimes Screen / DAO Updates |
| Mitchell | Y | Profile Screen / UI Polish |
| Maan | Y | Hotspots Map / Geocoding |
| Jordan | Y | CI/CD / GitHub Actions |

# 2. Meeting Agenda

List the topics planned to be discussed before the meeting starts. Number them in order.

| # | Agenda Item | Lead | Time Allotted |
| --- | --- | --- | --- |
| 1. | Review actions from Meeting 3 | Maan | 10 min |
| 2. | Demo: Police dashboard and police hamburger menu | Finn | 15 min |
| 3. | Demo: Police crimes screen with edit form and Mark as Dealt With | Jack | 20 min |
| 4. | Demo: Profile screen with auth-style form | Mitchell | 15 min |
| 5. | Demo: Hotspots view with heatmap | Maan | 10 min |
| 6. | Demo: GitHub Actions CI workflow running tests | Jordan | 10 min |
| 7. | Plan final Week 4 tasks — nav bar, Javadoc, meeting records, polish | All | 15 min |
| 8. | Any blockers before final submission | All | 5 min |

# 3. Progress Update — What Each Member Has Done

Record what each member completed since the last meeting.

| Member | Work Completed Since Last Meeting | Status |
| --- | --- | --- |
| Finn | Built PoliceDashboardController and police-dashboard-view.fxml with PoliceHamburgerMenu overlay and WebView map | Done |
| Jack | Completed PoliceCrimesController with styled ListView, slide-up detail panel, full edit form, and onMarkAsDealt handler | Done |
| Mitchell | Built ProfileController and profile-view.fxml with auth-card style form, hamburger menu, and Save Changes button | Done |
| Maan | Implemented HotspotsController with heatmap WebView rendering crime density from DAO data | Done |
| Jordan | Configured GitHub Actions ci.yml with Xvfb for JavaFX — all 10 tests passing in CI | Done |

# 4. Discussion Notes

Write notes for each agenda item as it is discussed. Include key points, decisions made, and any disagreements or alternatives considered.

Agenda Item 1: Demo: Police dashboard and police hamburger menu

Finn showed the PoliceHamburgerMenu variant with Crime Reports and crime database navigation links.

Police dashboard mirrors the regular dashboard layout — same app bar and WebView map.

UserSession.isPolice() used throughout to route to correct screens from NavBarController.

Agenda Item 2: Demo: Police crimes screen with edit form and Mark as Dealt With

Jack demoed the full police workflow — list view, slide-up detail panel, editable form.

Save Changes updates the database; Mark as Dealt With sets isActioned=true.

Address autocomplete with debounce working correctly in new-record creation mode.

Agenda Item 3: Demo: Profile screen with auth-style form

Mitchell showed the profile screen using auth-card, auth-label, and auth-field CSS classes.

Save Changes validates email format, phone format, and coordinate structure before persisting.

Password field clears on load for security — only updates if a new value is entered.

Agenda Item 4: Demo: GitHub Actions CI workflow

Jordan showed the ci.yml running on every push — installs Xvfb, runs mvn test.

All 10 JUnit tests pass in the Ubuntu CI runner.

Docs workflow using dev-vince/actions-publish-javadoc also configured and publishing to GitHub Pages.

Agenda Item 5: Plan final Week 4 tasks

Bottom nav bar to be added across all main screens by Finn.

Javadoc comments needed on all key classes — split across team members.

Meeting records (this document set) to be uploaded to /docs on GitHub.

Final UI polish pass — ensure consistent styling across all screens.

# 7. Blockers, Issues & Risks

Record anything blocking progress, known bugs, technical problems, or risks to the timeline.

| Issue / Blocker | Description | Raised By | Priority |
| --- | --- | --- | --- |
| GitHub Pages 404 | Pages URL initially returning 404 — resolved by setting source branch in repo Settings | Jordan | Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |

# 8. Action Items — Who Does What by When

Every action must have an owner and a due date. Review these at the start of the next meeting.

| # | Task / Action Required | Assigned To | Due Date | Done? |
| --- | --- | --- | --- | --- |
| 1. | Add shared bottom nav bar (NavBarController) to all main screens | Finn | 24/04 |  |
| 2. | Write Javadoc for PoliceCrimesController, NavBarController, MyReportsController, ProfileController | Finn / Jack | 24/04 |  |
| 3. | Final UI consistency pass — hotspots, police crimes, profile screens | Mitchell | 24/04 |  |
| 4. | Complete AppTest to 15 tests including User and UIUtils coverage | Jordan | 24/04 |  |
| 5. | Upload all meeting records to /docs on GitHub | Maan | 24/04 |  |

# 9. Timeline & Milestone Check

Review the 4-week plan and mark the current status of each milestone.

| Week | Milestone / Goal | Status | Notes |
| --- | --- | --- | --- |
| Week 1 | Project setup, architecture decisions, repository created | Done |  |
| Week 2 | Core data models, DAO layer, login/register screens | Done |  |
| Week 3 | Dashboard, crime submission, map integration | Done |  |
| Week 4 | Police features, testing, CI/CD, final polish | In Progress |  |

# 11. General Notes & Observations

Anything else worth recording — team morale, informal decisions, ideas for later, feedback received, etc.

Team agreed the project is in excellent shape heading into the final week.

Finn to send a checklist of all remaining tasks in Discord before end of day.

All members to complete their Javadoc sections before the next meeting.

Maan noted the geocoding cache significantly improved list view performance.

# 12. Next Meeting

| Proposed Date | Thursday 24 April 2025 |
| --- | --- |
| Proposed Time | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Agenda Items to Carry Forward | Javadoc completion across all controllers; final submission checklist review |

# 13. Sign-Off

The facilitator and minute-taker confirm these notes are accurate before uploading to GitHub.

| Role | Name | Date Approved |
| --- | --- | --- |
| Meeting Facilitator | Maan | Thursday 17 April 2025 |
| Minutes Recorded By | Jordan | Thursday 17 April 2025 |
| Reviewed By (optional) |  | Thursday 17 April 2025 |

Upload this completed document to /docs on GitHub after every meeting. Filename format: meeting-XX-DD-MM-YYYY.docx