Radius Team GIT Meeting Record Complete one copy of this document per meeting ¦ File in /docs on GitHub

# 1. Meeting Details

| Meeting Number | 6 |
| --- | --- |
| Date | Thursday 23 April 2026 |
| Time (Start → End) | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Meeting Facilitator | Jordan |
| Minutes Recorded By | Finn |

## Attendance

| Member Name | Present (Y/N) | Role / Focus Area |
| --- | --- | --- |
| Finn | Y | Nav Bar / Javadoc / Final Integration |
| Jack | Y | Testing / Javadoc / DAO Finalisation |
| Mitchell | Y | UI Polish / Styling |
| Maan | Y | Maps / Geocoding / Meeting Records |
| Jordan | Y | CI/CD / Testing / Documentation |

# 2. Meeting Agenda

List the topics planned to be discussed before the meeting starts. Number them in order.

| # | Agenda Item | Lead | Time Allotted |
| --- | --- | --- | --- |
| 1. | Review actions from Meeting 4 | Jordan | 10 min |
| 2. | Demo: Bottom navigation bar across all screens | Finn | 15 min |
| 3. | Review final AppTest suite — 15 tests passing | Jack / Jordan | 15 min |
| 4. | Review Javadoc coverage on all authored classes | All | 15 min |
| 5. | Final UI walkthrough — all screens end-to-end | Mitchell | 20 min |
| 6. | Confirm GitHub Actions CI and Pages are green | Jordan | 10 min |
| 7. | Final submission checklist and sign-off | All | 15 min |

# 3. Progress Update — What Each Member Has Done

Record what each member completed since the last meeting.

| Member | Work Completed Since Last Meeting | Status |
| --- | --- | --- |
| Finn | Implemented NavBarController and nav-bar.fxml using Ikonli FontAwesome icons; wired nav bar to all 6 main screens with active tab highlighting | Done |
| Jack | Expanded AppTest to 15 tests including User, UserType, UIUtils.formatForDb, and UIUtils.formatLocalDateTime coverage | Done |
| Mitchell | Final styling pass on hotspots, police crimes, and profile screens; unified card styles and ensured consistent spacing | Done |
| Maan | Uploaded all 5 meeting records to /docs on GitHub; verified geocoding address cache working across navigation | Done |
| Jordan | Confirmed CI pipeline green on all branches; GitHub Pages Javadoc site live at couch-boy.github.io/CAB302-Project | Done |

# 4. Discussion Notes

Write notes for each agenda item as it is discussed. Include key points, decisions made, and any disagreements or alternatives considered.

Agenda Item 1: Demo: Bottom navigation bar across all screens

Finn showed the NavBarController embedded via fx:include in all 6 screens.

Ikonli FontAwesome icons (fas-map, fas-clipboard-list, fas-user) used instead of emoji for consistent cross-platform rendering.

setActiveTab() called from each screen's initialize() to highlight the current tab in navy.

Agenda Item 2: Review final AppTest suite — 15 tests passing

Jack and Jordan walked through all 15 tests.

New tests cover: User.setHomeLocation() boundary validation, UserType.toString() display names, UIUtils DB date round-trip, UIUtils display date formatting, and CrimeRecord constructor field verification.

All 15 tests passing locally and in CI.

Agenda Item 3: Review Javadoc coverage

NavBarController, MyReportsController, PoliceCrimesController, and ProfileController all fully commented.

Every class, field, constructor, and method has a Javadoc block with @param, @return, and @throws where applicable.

Maven javadoc:javadoc generates cleanly with zero errors — doclint:none set in pom.xml.

Agenda Item 4: Final UI walkthrough

Mitchell walked through every screen end-to-end in both regular user and police officer modes.

Consistent app bar, nav bar, hamburger menu, and typography confirmed across all screens.

Team satisfied with overall look and feel — consistent with the navy/grey design system.

Agenda Item 5: Final submission checklist and sign-off

GitHub repo confirmed public and accessible.

All meeting records in /docs.

CI green, Pages live.

All team members happy to submit.

Jordan to make final submission on behalf of the group.

# 7. Blockers, Issues & Risks

Record anything blocking progress, known bugs, technical problems, or risks to the timeline.

| Issue / Blocker | Description | Raised By | Priority |
| --- | --- | --- | --- |
| None | No blockers — project complete | All | Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |

# 8. Action Items — Who Does What by When

Every action must have an owner and a due date. Review these at the start of the next meeting.

| # | Task / Action Required | Assigned To | Due Date | Done? |
| --- | --- | --- | --- | --- |
| 1. | Final commit — tag release v1.0.0 on GitHub | Jordan | 23/04 |  |
| 2. | Verify GitHub Pages Javadoc URL is accessible | Jordan | 23/04 |  |
| 3. | Confirm all meeting records uploaded to /docs | Maan | 23/04 |  |
| 4. | Submit project via LMS | Jordan | 23/04 |  |

# 9. Timeline & Milestone Check

Review the 4-week plan and mark the current status of each milestone.

| Week | Milestone / Goal | Status | Notes |
| --- | --- | --- | --- |
| Week 1 | Project setup, architecture decisions, repository created | Done |  |
| Week 2 | Core data models, DAO layer, login/register screens | Done |  |
| Week 3 | Dashboard, crime submission, map integration | Done |  |
| Week 4 | Police features, testing, CI/CD, final polish | Done |  |

# 11. General Notes & Observations

Anything else worth recording — team morale, informal decisions, ideas for later, feedback received, etc.

Team expressed strong satisfaction with the final product.

All features from the original MVP scope were delivered.

CI/CD pipeline and GitHub Pages documentation considered strong additions.

Agreed to use the same project structure and conventions for future group work.

Jordan thanked everyone for consistent effort and communication throughout.

# 12. Next Meeting

| Proposed Date | N/A — Final submission complete |
| --- | --- |
| Proposed Time | 10:00 AM – 12:00 PM |
| Location / Platform | N/A |
| Agenda Items to Carry Forward | N/A — project complete |

# 13. Sign-Off

The facilitator and minute-taker confirm these notes are accurate before uploading to GitHub.

| Role | Name | Date Approved |
| --- | --- | --- |
| Meeting Facilitator | Jordan | Wednesday 23 April 2025 |
| Minutes Recorded By | Finn | Wednesday 23 April 2025 |
| Reviewed By (optional) |  | Wednesday 23 April 2025 |

Upload this completed document to /docs on GitHub after every meeting. Filename format: meeting-XX-DD-MM-YYYY.docx