Radius Team GIT Meeting Record Complete one copy of this document per meeting ¦ File in /docs on GitHub

# 1. Meeting Details

| Meeting Number | 7 |
| --- | --- |
| Date | Thursday 30 April 2026 |
| Time (Start → End) | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Meeting Facilitator | Finn |
| Minutes Recorded By | Jack |

## Attendance

| Member Name | Present (Y/N) | Role / Focus Area |
| --- | --- | --- |
| Finn | Y | Unit test expansion / UI styling |
| Jack | Y | Map search / Crime reports map / AppTest |
| Mitchell | Y | Backend / OO / CI pipeline |
| Maan | Y | Report page filters / Hotspot maps |
| Jordan | Y | AppTest expansion / Crime list ordering |

# 2. Meeting Agenda

List the topics planned to be discussed before the meeting starts. Number them in order.

| # | Agenda Item | Lead | Time Allotted |
| --- | --- | --- | --- |
| 1. | Review Week 9 submission feedback and plan Phase 3 priorities | Maan | 10 min |
| 2. | Demo: Suburb search and crime type filter on map dashboard | Jack | 15 min |
| 3. | Demo: Crime reports map with replicated filter and suburb search | Jack | 15 min |
| 4. | Demo: Report page filters for police and public users | Finn | 15 min |
| 5. | Review AppTest expansion - Jordan and Finn sections at 20 tests each (at least 100 total) | Jordan / Finn | 20 min |
| 6. | Present user testing plan - each member to recruit real testers this week | All | 20 min |
| 7. | Blockers and Week 10 action items | All | 15 min |

# 3. Progress Update - What Each Member Has Done

Record what each member completed since the last meeting.

| Member | Work Completed Since Last Meeting | Status |
| --- | --- | --- |
| Finn | Expanded FINN APP TESTING section to 20 tests; began styling pass on hotspots-view, my-reports-view, and crimes-view - filter button, hamburger button, and checkbox styling applied | Done |
| Jack | Built suburb search and crime type filter on map dashboard (Map-Search-Functionality branch); replicated map style from dashboard onto the crime reports map and updated filter/suburb search to match; updated AppTest with new cases | Done |
| Mitchell | Password hashing via jBCrypt implemented and merged (mitchell-password-hash branch); unit tests expanded; CI pipeline (maven.yml) and Javadoc workflow (docs.yml) confirmed green on all branches | Done |
| Maan | Added filters for both police and public users on report pages - filter by crime type, severity, and date range; integrated with existing DAO query layer | Done |
| Jordan | Added 20 tests to JORDAN APP TESTING section of AppTest.java; fixed crime list ordering on both regular and police report screens - most recent crimes now display at top | Done |

# 4. Discussion Notes

Write notes for each agenda item as it is discussed. Include key points, decisions made, and any disagreements or alternatives considered.

Agenda Item 1: Review Week 9 feedback and plan Phase 3 priorities

Team reviewed Week 9 marker feedback together. Key action areas identified: test coverage needs to increase across all members, CI evidence needs to be more prominently demonstrable, and user feedback should drive Phase 3 refinements.

Team agreed to conduct structured user testing this week - each member to recruit a minimum of 5 real participants using the shared survey template. Finn to consolidate results into a findings report before Meeting 8.

Phase 3 priority order agreed: (1) expand AppTest to 20 tests per member, (2) run user testing, (3) implement top feedback items, (4) complete dark mode, (5) AI feature if time allows.

Agenda Item 2: Demo: Suburb search and crime type filter on map dashboard

Jack demoed the suburb search feature on the map dashboard. User types a suburb name, the map pans to that area and filters displayed crimes to within the suburb bounding box.

Jack also showed the crime reports map - the same tile style and filter functionality from the dashboard has now been replicated onto the crime reports map view. Filter by crime type and suburb search both working.

Team agreed this significantly improves map usability - suburb search was a commonly expected feature and the consistent map style across screens reduces confusion.

Agenda Item 3: Demo: Report page filters

Maan demoed the new filter controls on both public and police report pages. Users can filter by crime type, severity level, and date range. Police filter additionally supports filtering by actioned/pending status.

Filter state is maintained while navigating the list - selecting a filter and scrolling does not reset the view. Confirmed working against live database data.

Mitchell confirmed filters are wired through the DAO query layer - not filtering in memory - so performance scales correctly with larger datasets.

Agenda Item 4: Review AppTest expansion

Jordan confirmed JORDAN APP TESTING is now at 20 tests covering DAO data integrity, crime record timestamp handling, actioned status toggling, and CrimeCategory enum validation.

Finn confirmed FINN APP TESTING is at 20 tests covering UserSession state, UIUtils email/phone/coordinate validation, and SuburbSearchService bounding box logic.

Mitchell confirmed MITCHELL APP TESTING is at 20 tests covering backend logic - password hashing, UserType behaviour, and DAO query correctness. All tests passing in CI.

Agenda Item 5: User testing plan

Team reviewed the shared survey template (CAB302_Radius_Survey.pdf). Each member recruits a minimum of 5 participants and collects both numerical ratings and written notes.

Survey covers: registration/sign-in UI, hotspot map navigation, filter discoverability, report submission, report screen UI, and profile/account management.

Finn to upload all raw responses to /Radius_Design_Files/UserTesting/ on GitHub and draft a consolidated findings report before Meeting 8.

# 7. Blockers, Issues & Risks

Record anything blocking progress, known bugs, technical problems, or risks to the timeline.

| Issue / Blocker | Description | Raised By | Priority |
| --- | --- | --- | --- |
| Dark mode non-functional | Dark mode toggle visible in profile but does not apply theme - flagged as a risk item for user testing feedback. Finn to address in Week 11. | All | Med |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |

# 8. Action Items - Who Does What by When

Every action must have an owner and a due date. Review these at the start of the next meeting.

| # | Task / Action Required | Assigned To | Due Date | Done? |
| --- | --- | --- | --- | --- |
| 1. | Recruit 5+ user testers each and collect survey responses this week | Jordan | 07/05 |  |
| 2. | Upload raw survey files to /Radius_Design_Files/UserTesting/ and draft findings report | Jordan | 07/05 |  |
| 3. | Implement dark mode across all screens | Maan | 07/05 |  |
| 4. | Display home location and crime location as address string (not lat/long) | Jordan | 07/05 |  |

# 9. Timeline & Milestone Check

Review the 4-week plan and mark the current status of each milestone.

| Week | Milestone / Goal | Status | Notes |
| --- | --- | --- | --- |
| Week 1 | Project setup, architecture decisions, repository created | Done |  |
| Week 2 | Core data models, DAO layer, login/register screens | Done |  |
| Week 3 | Dashboard, crime submission, map integration | Done |  |
| Week 4 (W9 sub) | Police features, testing, CI/CD, final polish | Done |  |

# 11. General Notes & Observations

Anything else worth recording - team morale, informal decisions, ideas for later, feedback received, etc.

Team morale is good - strong output from all members this week across map, filters, tests, and styling.

User testing is the top priority for the coming week. Real user feedback will directly shape Week 11 refinements.

Mitchell noted the CI pipeline is green on all current branches - any new branch should pass tests before merge.

Maan raised that the AI summary feature (Ollama) is a stretch goal - to be assessed after user testing is complete and core refinements are done.

# 12. Next Meeting

| Proposed Date | Thursday 7 May 2026 |
| --- | --- |
| Proposed Time | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Agenda Items to Carry Forward | Review consolidated user testing findings, assign refinement tasks, demo dark mode and location display |

# 13. Sign-Off

The facilitator and minute-taker confirm these notes are accurate before uploading to GitHub.

| Role | Name | Date Approved |
| --- | --- | --- |
| Meeting Facilitator | Finn | Thursday 30 April 2026 |
| Minutes Recorded By | Jordan | Thursday 30 April 2026 |
| Reviewed By (optional) |  | Thursday 30 April 2026 |

Upload this completed document to /docs on GitHub after every meeting. Filename format: meeting-XX-DD-MM-YYYY.docx