Radius Team GIT Meeting Record Complete one copy of this document per meeting ¦ File in /docs on GitHub

# 1. Meeting Details

| Meeting Number | 8 |
| --- | --- |
| Date | Thursday 7 May 2026 |
| Time (Start → End) | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Meeting Facilitator | Mitchell |
| Minutes Recorded By | Finn |

## Attendance

| Member Name | Present (Y/N) | Role / Focus Area |
| --- | --- | --- |
| Finn | Y | Dark mode / Location display / UI styling / User testing upload |
| Jack | Y | Police dashboard map / Report reopening / Crime severity UI |
| Mitchell | Y | Backend / OO patterns / CI review |
| Maan | Y | Maps / Filters - reviewing integration |
| Jordan | Y | Anonymous button / Crime list ordering / Police view fixes |

# 2. Meeting Agenda

List the topics planned to be discussed before the meeting starts. Number them in order.

| # | Agenda Item | Lead | Time Allotted |
| --- | --- | --- | --- |
| 1. | Review consolidated user testing findings - Survey Findings Report walkthrough | Finn | 10 min |
| 2. | Prioritise refinements from survey findings - assign to members | Finn | 10 min |
| 3. | Demo: Dark mode rolled out across all screens | Finn | 15 min |
| 4. | Demo: Home location and crime location displayed as address (not lat/long) | Mitchell | 15 min |
| 5. | Demo: Police dashboard map update and report reopening functionality | Jack | 20 min |
| 6. | Demo: Anonymous report button and crime list ordering fixes | Jordan | 10 min |
| 7. | Blockers and Week 11 action items | All | 15 min |

# 3. Progress Update - What Each Member Has Done

Record what each member completed since the last meeting.

| Member | Work Completed Since Last Meeting | Status |
| --- | --- | --- |
| Finn | Implemented dark mode across all screens - dashboard, report page, hamburger menu, police hamburger menu, my reports, and profile pages all respond to the ThemeManager toggle; location display updated on profile, register, and crime view to show resolved address string instead of raw lat/long coordinates; uploaded all raw user testing survey responses and drafted CAB302_Radius_Survey_Findings.docx consolidating 25 participant results | Done |
| Jack | Updated police dashboard map and regular dashboard map to display correctly (PoliceDashboard-map-update branch); cleaned up police crime view - removed submit crime report button as police should not submit public reports (PoliceCrimeView-Update); implemented full report reopening functionality - users can reopen a saved draft with previous content preserved, dynamic warning message shows the saved crime type; updated RADIUS logo and hello screen sizing | Done |
| Mitchell | Reviewed CI pipeline - all branches green, GitHub Pages Javadoc site current; reviewed OO design patterns in use across the codebase - Singleton (UserSession, SqliteConnection), DAO pattern (IAppDAO/SqliteDAO), Observer pattern (JavaFX property bindings); prepared notes on design pattern adoption for Week 13 video walkthrough | Done |
| Maan | Reviewed filter integration from Week 10 - confirmed filters are working correctly across public and police views with live data; verified geocoding address cache is persisting correctly across screen navigation | Done |
| Jordan | Added anonymous report button - users can opt out of attaching their username when submitting a crime report; fixed crime list ordering on regular report screen (most recent first); fixed crime list ordering on police report screen (Police-view-reports-correct-order branch) | Done |

# 4. Discussion Notes

Write notes for each agenda item as it is discussed. Include key points, decisions made, and any disagreements or alternatives considered.

Agenda Item 1: Review consolidated user testing findings

Finn presented the Survey Findings Report (CAB302_Radius_Survey_Findings.docx). 25 participants across all 5 team members. Top scores: Registration/Sign-in 4.43/5. Lowest: Hotspot map filter discoverability 3.45/5.

Three issues flagged independently across nearly every testing group: (1) filter icon on hotspot map not obvious, (2) home location field asking for raw lat/long coordinates confusing users, (3) dark mode toggle visible in profile but non-functional - noted 5+ times.

Issues (2) and (3) already resolved this week by Finn. Issue (1) assigned to Jack for Week 12 - redesign the filter button UI to be clearly labelled.

Agenda Item 2: Demo - Dark mode across all screens

Finn demoed dark mode activated from the profile screen toggle. Dashboard, report page, my reports, hamburger menus, and profile all switch correctly. ThemeManager class handles CSS theme switching; dark mode preference persisted to the user record in the database via isDarkMode field.

Mitchell noted ThemeManager is a good example of the Singleton OO pattern - single instance manages theme state across all controllers. Good candidate to highlight in the Week 13 OO design section.

Team confirmed all screens rendering correctly in dark mode. Some minor text contrast issues on the list view cells noted - Finn to address in a follow-up commit.

Agenda Item 3: Demo - Location displayed as address

Finn showed the updated profile and register screens. Home location now displays as a resolved suburb/address string rather than raw lat/long. Reverse geocoding handled by OpenStreetMapGeoCoder with address caching.

Crime location on the public crime view also now displays as address. Team agreed this directly resolves the most consistently reported user testing complaint.

Mitchell noted the IGeocodingService interface and OpenStreetMapGeoCoder implementation is a clean example of the Strategy OO pattern - worth demonstrating in the video.

Agenda Item 4: Demo - Police dashboard map and report reopening

Jack demoed the police dashboard map update - the map tile rendering and crime pin overlay now match the regular dashboard style. Jack also demoed the report reopening feature: users save a draft report, navigate away, reopen it, and all previously entered content is restored with a dynamic warning showing the saved crime type.

Team agreed report reopening is a strong usability improvement - raw tester notes from Jordan's testing group noted "I can't edit my own reports upon submission" as a pain point.

Jack also confirmed the police crime view no longer shows a submit crime report button - police officers should not be creating public reports, and the button was confusing testers.

Agenda Item 5: Demo - Anonymous button and ordering fixes

Jordan demoed the anonymous report button - users can submit a crime report without attaching their username. Addresses privacy concerns raised by multiple testers.

Jordan also showed the fixed crime list ordering on both regular and police views. Crimes now appear most recent first, which testers had flagged as confusing when older reports appeared at the top.

# 7. Blockers, Issues & Risks

Record anything blocking progress, known bugs, technical problems, or risks to the timeline.

| Issue / Blocker | Description | Raised By | Priority |
| --- | --- | --- | --- |
| Filter button discoverability | Hotspot map filter icon scored 3.45/5 in user testing - lowest rated area. Assigned to Jack for Week 12: redesign filter button UI with a clear label and improved visual prominence | All | High |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |

# 8. Action Items - Who Does What by When

Every action must have an owner and a due date. Review these at the start of the next meeting.

| # | Task / Action Required | Assigned To | Due Date | Done? |
| --- | --- | --- | --- | --- |
| 1. | Redesign filter button UI - visible label and improved discoverability across crimes view, my reports, and police view | Jordan | 14/05 |  |
| 2. | Add colour identification pill for police actioned crimes (tester request: Ryan) | Jordan | 14/05 |  |
| 3. | Implement Ollama AI crime summary for police dashboard (Maan) | Maan | 14/05 |  |
| 4. | Users must be able to edit their own submitted reports | Jordan | 14/05 |  |

# 9. Timeline & Milestone Check

Review the 4-week plan and mark the current status of each milestone.

| Week | Milestone / Goal | Status | Notes |
| --- | --- | --- | --- |
| Week 1 | Project setup, architecture decisions, repository created | Done |  |
| Week 2 | Core data models, DAO layer, login/register screens | Done |  |
| Week 3 | Dashboard, crime submission, map integration | Done |  |
| Week 4 (W9 sub) | Police features, testing, CI/CD, final polish | Done |  |

# 11. General Notes & Observations

Anything else worth recording - team morale, informal decisions, ideas for later, feedback received, etc.

Strong week - three of the top user testing pain points have been directly addressed: dark mode now works, location now shows as address, report ordering is fixed.

Team agreed to explicitly reference the Survey Findings Report in the Week 13 video to demonstrate the feedback-to-implementation loop.

Mitchell highlighted two OO design patterns implemented this week worth featuring in the video

Maan to begin Ollama AI summary integration next week - Jordan confirmed the police dashboard has the right hook points for the feature.

# 12. Next Meeting

| Proposed Date | Thursday 14 May 2026 |
| --- | --- |
| Proposed Time | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Agenda Items to Carry Forward | Filter button UI redesign, Ollama AI summary demo, user self-editing of reports, Week 13 submission prep |

# 13. Sign-Off

The facilitator and minute-taker confirm these notes are accurate before uploading to GitHub.

| Role | Name | Date Approved |
| --- | --- | --- |
| Meeting Facilitator | Mitchell | Thursday 7 May 2026 |
| Minutes Recorded By | Finn | Thursday 7 May 2026 |
| Reviewed By (optional) |  | Thursday 7 May 2026 |

Upload this completed document to /docs on GitHub after every meeting. Filename format: meeting-XX-DD-MM-YYYY.docx