Radius Team GIT Meeting Record Complete one copy of this document per meeting ¦ File in /docs on GitHub

# 1. Meeting Details

| Meeting Number | 9 |
| --- | --- |
| Date | Thursday 14 May 2026 |
| Time (Start → End) | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Meeting Facilitator | Jordan |
| Minutes Recorded By | Maan |

## Attendance

| Member Name | Present (Y/N) | Role / Focus Area |
| --- | --- | --- |
| Finn | Y | Final review / Submission prep |
| Jack | Y | Filter UI redesign / Police colour pill / Dark mode list fix |
| Mitchell | Y | Backend / OO design documentation / CI |
| Maan | Y | Ollama AI summary / AI tests |
| Jordan | Y | User self-editing / Report category / Future time fix |

# 2. Meeting Agenda

List the topics planned to be discussed before the meeting starts. Number them in order.

| # | Agenda Item | Lead | Time Allotted |
| --- | --- | --- | --- |
| 1. | Review Week 11 actions - confirm all user testing refinements are merged to main | Maan | 15 min |
| 2. | Demo: Redesigned filter button UI across crimes view, my reports, and police view | Jack | 10 min |
| 3. | Demo: Police actioned crime colour identification pill | Jack | 15 min |
| 4. | Demo: Ollama AI crime summary on police dashboard | All | 15 min |
| 5. | Demo: User self-editing of reports, blank category enforcement, future time restriction | Mitchell | 20 min |
| 6. | Review OO design patterns for Week 13 video - Mitchell walkthrough | Jordan | 10 min |
| 7. | Final submission checklist and sign-off | All | 15 min |

# 3. Progress Update - What Each Member Has Done

Record what each member completed since the last meeting.

| Member | Work Completed Since Last Meeting | Status |
| --- | --- | --- |
| Finn | Reviewed all merged branches for consistency; confirmed submission zip includes all required artefacts in correct folder paths; no new code commits this week - focused on final review, video script preparation, and ensuring meeting records are complete and uploaded | Done |
| Jack | Redesigned filter button UI across crimes view, my reports, and police crimes view - filter controls now use clearly labelled buttons rather than the ambiguous sliders icon that testers struggled to find; fixed dark mode contrast issues on list view cells for both public and police views; added colour identification pill for police actioned crimes - green pill displayed on dealt-with reports in the police list view | Done |
| Mitchell | Documented OO design patterns across the codebase for Week 13 video - Singleton (UserSession, SqliteConnection), DAO/Repository (IAppDAO, SqliteDAO), Strategy (IGeocodingService, OpenStreetMapGeoCoder), Observer (JavaFX property bindings on crime list); confirmed CI pipeline green; confirmed GitHub Pages Javadoc site is current and accessible | Done |
| Maan | Implemented Ollama AI crime summary feature on police dashboard - police officers can request an AI-generated natural language summary of crime activity for a searched suburb; integrated using Ollama4j library with local llama3.2 model; OllamaService class handles API calls; added AI summary tests covering null and empty response handling; setup documented in README | Done |
| Jordan | Implemented user self-editing of submitted reports - users can now edit their own crime reports after submission; enforced blank default for report crime category - users must explicitly select a category before submitting (prevents accidental default submissions); blocked selection of future dates and times on the report submission form | Done |

# 4. Discussion Notes

Write notes for each agenda item as it is discussed. Include key points, decisions made, and any disagreements or alternatives considered.

Agenda Item 1: Review Week 11 actions - refinements confirmed merged

Team walked through all three primary user testing issues and confirmed resolution status in main branch:

(1) Filter discoverability (3.45/5 in survey) - addressed this meeting by Jack with redesigned filter button UI.

(2) Home location lat/long - resolved Week 11 by Finn (Feature-locationdisplayupdate, merged). (3) Dark mode non-functional - resolved Week 11 by Finn (Feature-DarkMode, merged). All additional tester items also addressed: anonymous submission, report ordering, report reopening, future date restriction.

Agenda Item 2: Demo - Redesigned filter button UI

Jack demoed the updated filter UI. Filter controls on crimes view, my reports, and police crimes view now use clearly labelled buttons - visible and immediately discoverable without needing to find a small icon.

Dark mode variants of the updated filter UI confirmed working on both light and dark themes. Jack also demoed the green colour identification pill on dealt-with police reports - immediately distinguishes actioned from pending without opening the detail panel.

Team agreed this directly addresses the lowest-rated area from user testing and gives a clear before/after to demonstrate in the Week 13 video.

Agenda Item 3: Demo - Ollama AI crime summary

Maan demoed the AI summary feature on the police dashboard. After searching a suburb, the police officer can click "Generate Summary" - OllamaService sends the crime data to the local Ollama runtime (llama3.2) and returns a natural language paragraph summarising crime activity in the area.

Feature was directly suggested by Ryan (police officer tester): "A summary of the area that I search could be useful." Team noted this is also a strong Advanced Topics item - local LLM inference integrated into a JavaFX application.

Maan confirmed OllamaService is tested - null and empty response cases covered in MAAN APP TESTING section of AppTest.java. Ollama setup documented in README.

Agenda Item 4: Demo - User editing, category enforcement, future time fix

Jordan demoed all three report submission improvements: (1) users can now edit their own submitted reports - the edit form opens on the user's own reports in My Reports view; (2) crime category field now defaults to blank, forcing explicit selection before submit; (3) future dates and times are blocked in the date/time picker on the submission form.

All three were directly called out by testers - blank category and future time restriction were noted by Mitchell's testing group as logical gaps; self-editing was a top request across multiple groups.

Mitchell walked through the OO pattern documentation. Singleton, DAO, Strategy, and Observer patterns all identifiable in the codebase with specific class references. This section is prepared for the Week 13 video walkthrough.

Agenda Item 5: Final submission checklist and sign-off

GitHub repo confirmed public and accessible.

All 9 meeting records uploaded to /Radius_Meeting_Records/ on GitHub.

CI pipeline green. GitHub Pages Javadoc site live and current.

All team members satisfied with the final product - ready to submit.

Jordan to make final zip and submit on behalf of the group.

# 7. Blockers, Issues & Risks

Record anything blocking progress, known bugs, technical problems, or risks to the timeline.

| Issue / Blocker | Description | Raised By | Priority |
| --- | --- | --- | --- |
| Ollama local install required | Ollama must be installed locally by each user to use the AI summary feature - documented in README. Not a blocking issue for submission. | All | Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |

# 8. Action Items - Who Does What by When

Every action must have an owner and a due date. Review these at the start of the next meeting.

| # | Task / Action Required | Assigned To | Due Date | Done? |
| --- | --- | --- | --- | --- |
| 1. | Final commit - confirm all branches merged and repo is clean | Jordan | 21/05 |  |
| 2. | Verify GitHub Pages Javadoc URL is accessible and current | Jordan | 21/05 |  |
| 3. | Confirm all 9 meeting records uploaded to /Radius_Meeting_Records/ | Maan | 21/05 |  |
| 4. | Record Week 13 video and submit zip via Canvas | Jordan | 21/05 |  |

# 9. Timeline & Milestone Check

Review the 4-week plan and mark the current status of each milestone.

| Week | Milestone / Goal | Status | Notes |
| --- | --- | --- | --- |
| Week 1 | Project setup, architecture decisions, repository created | Done |  |
| Week 2 | Core data models, DAO layer, login/register screens | Done |  |
| Week 3 | Dashboard, crime submission, map integration | Done |  |
| Week 4 (W9 sub) | Police features, testing, CI/CD, final polish | Done |  |

# 11. General Notes & Observations

Anything else worth recording - team morale, informal decisions, ideas for later, feedback received, etc.

Team satisfied with the final product. The improvement arc from Week 9 submission through to Week 12 is clear and well-documented - user testing → findings report → branch-level implementation → CI verification.

All must-have user stories from the original MoSCoW plan have been delivered. The AI summary feature is a strong addition beyond the original scope.

Mitchell confirmed four distinct OO design patterns are demonstrable in the codebase - Singleton, DAO/Repository, Strategy, and Observer - with specific class examples for each.

Team agreed the Survey Findings Report, branch names, and meeting records together form a complete, traceable evidence chain for the Feedback-Driven Improvement section of the video.

Jordan thanked everyone for consistent effort and communication throughout the semester.

# 12. Next Meeting

| Proposed Date | N/A - Final submission complete |
| --- | --- |
| Proposed Time | 10:00 AM – 12:00 PM |
| Location / Platform | N/A |
| Agenda Items to Carry Forward | N/A - project complete, proceeding to video and Canvas submission |

# 13. Sign-Off

The facilitator and minute-taker confirm these notes are accurate before uploading to GitHub.

| Role | Name | Date Approved |
| --- | --- | --- |
| Meeting Facilitator | Jordan | Thursday 14 May 2026 |
| Minutes Recorded By | Maan | Thursday 14 May 2026 |
| Reviewed By (optional) |  | Thursday 14 May 2026 |

Upload this completed document to /docs on GitHub after every meeting. Filename format: meeting-XX-DD-MM-YYYY.docx