Radius Team GIT Meeting Record Complete one copy of this document per meeting ¦ File in /docs on GitHub

# 1. Meeting Details

| Meeting Number | 10 |
| --- | --- |
| Date | Thursday 21 May 2026 |
| Time (Start → End) | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Meeting Facilitator | Mitchell |
| Minutes Recorded By | Jack |

## Attendance

| Member Name | Present (Y/N) | Role / Focus Area |
| --- | --- | --- |
| Finn | Y | Video recording / Artefact sign-off |
| Jack | Y | Final app walkthrough / Submission coordination |
| Mitchell | Y | Backend / OO documentation / CI final check |
| Jordan | Y | AI summary demo / Meeting records upload |
| All | Y | Video script / Final review |

# 2. Meeting Agenda

List the topics planned to be discussed before the meeting starts. Number them in order.

| # | Agenda Item | Lead | Time Allotted |
| --- | --- | --- | --- |
| 1. | Review all Week 12 actions - confirm everything merged and green in CI | All | 10 min |
| 2. | Final end-to-end app walkthrough - all screens, both user types | Jack | 20 min |
| 3. | Confirm all artefacts in correct folder paths for submission zip | All | 10 min |
| 4. | Confirm GitHub Actions CI is green and Javadoc Pages site is live | All | 15 min |
| 5. | Video walkthrough - assign sections and confirm scripts | All | 20 min |
| 6. |  | All | 10 min |
| 7. |  | All | 15 min |

# 3. Progress Update - What Each Member Has Done

Record what each member completed since the last meeting.

| Member | Work Completed Since Last Meeting | Status |
| --- | --- | --- |
| Finn | Confirmed all artefacts are in correct folder paths - meeting records in /Radius_Meeting_Records/, design files in /Radius_Design_Files/, user testing documents in /Radius_Design_Files/UserTesting/; prepared video script for the Feedback-Driven Improvement section; reviewed all merged branches for consistency | Done |
| Jack | Performed final end-to-end app walkthrough in both regular user and police officer modes; confirmed all must-have user stories are delivered and working; coordinated submission zip preparation and verified correct folder structure | Done |
| Mitchell | Ran final CI check - all 104 tests passing on ubuntu runner; confirmed GitHub Pages Javadoc site is live and current at couch-boy.github.io/CAB302-Project; documented four OO design patterns with specific class references for the video walkthrough | Done |
| Maan | Uploaded all 10 meeting records to /Radius_Meeting_Records/ on GitHub; confirmed Ollama AI summary feature working end-to-end with llama3.2 model; prepared demo notes for the AI summary section of the video | Done |
| Finn | Reviewed all report submission improvements for the video demo - user self-editing, blank category enforcement, future date restriction, and anonymous submission all confirmed working; prepared video script for the demo section | Done |

# 4. Discussion Notes

Write notes for each agenda item as it is discussed. Include key points, decisions made, and any disagreements or alternatives considered.

Agenda Item 1: Review all Week 12 actions

Team reviewed all Week 12 action items. All confirmed complete: filter button UI redesigned and dark mode list view fixed (Jack), police colour identification pill added (Jack), Ollama AI summary implemented and tested (Maan), user self-editing implemented (Jordan), report category forced blank (Jordan), future date/time restriction applied (Jordan).

Mitchell confirmed CI pipeline is green on main - all 104 tests passing. GitHub Pages Javadoc site confirmed live and accessible.

Team satisfied that all three primary user testing issues are resolved and directly demonstrable in the video, with explicit references to the Survey Findings Report and the corresponding branch names.

Agenda Item 2: Final end-to-end app walkthrough

Jack walked through the complete app in regular user mode - login, dashboard map with suburb search, submit a crime report (including anonymous option), view and filter reports, view hotspots, edit profile with dark mode toggle. All screens working correctly with consistent styling.

Jack then walked through in police officer mode - login, police dashboard map, view all crime reports, filter by severity and status, open a report detail panel, mark as dealt with (green colour pill confirmed on list), generate AI summary for a searched suburb (Ollama response confirmed).

Team confirmed no regressions across any feature. Finn noted the anonymous report submission, report reopening, and user self-editing are all worth emphasising in the demo as they directly respond to tester feedback.

Agenda Item 3: Confirm artefacts and folder paths

Team walked through the submission folder structure together. Artefacts confirmed in place: /Radius_Meeting_Records/ (10 meeting docs), /Radius_Design_Files/ (LoFi, MedFi, user stories, MoSCoW), /Radius_Design_Files/UserTesting/ (raw survey responses, survey PDF, Survey Findings Report), /Radius_Project_Requirements/ (project outlines), src/ (all Java source), .github/workflows/ (CI scripts).

GitHub Pages Javadoc site confirmed live at couch-boy.github.io/CAB302-Project - linked directly from the README so markers can navigate there without searching.

Team agreed: every artefact shown in the video must have its exact folder path narrated on screen so markers can navigate directly to it in the zip.

Agenda Item 4: Video section assignments

Team assigned video sections: project overview and user story refresher - Jack; demo of the final app in action - Jack; OO design patterns walkthrough - Mitchell; CI/CD, GitHub Actions, and Javadoc - Jordan; Feedback-Driven Improvement (survey findings, test coverage, UI quality assessment, retrospectives) - Finn.

Each member to record their section independently. Finn to compile and edit the final video. Target runtime approximately 10 minutes, within the recommended range.

Team agreed the video must show exact file paths for every artefact referenced - no relying on markers to search for items in the zip.

Agenda Item 5: Final submission checklist and sign-off

GitHub repo confirmed public and accessible.

All 10 meeting records in /Radius_Meeting_Records/.

CI green on main branch. GitHub Pages Javadoc site live.

All team members satisfied with the final product - ready to submit.

Jordan to prepare final zip and submit on behalf of the group via Canvas.

# 7. Blockers, Issues & Risks

Record anything blocking progress, known bugs, technical problems, or risks to the timeline.

| Issue / Blocker | Description | Raised By | Priority |
| --- | --- | --- | --- |
| None | No blockers - project complete and ready for submission | All | Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |

# 8. Action Items - Who Does What by When

Every action must have an owner and a due date. Review these at the start of the next meeting.

| # | Task / Action Required | Assigned To | Due Date | Done? |
| --- | --- | --- | --- | --- |
| 1. | Each member records their assigned video section | All | 28/05 |  |
| 2. | Finn compiles and edits final video | Finn | 28/05 |  |
| 3. | Jordan prepares final submission zip - confirms all artefacts at correct paths | Jordan | 28/05 |  |
| 4. | Submit zip and video via Canvas before deadline | Jordan | 28/05 |  |

# 9. Timeline & Milestone Check

Review the 4-week plan and mark the current status of each milestone.

| Week | Milestone / Goal | Status | Notes |
| --- | --- | --- | --- |
| Weeks 1–4 | Project setup, architecture, DAO layer, login/register, dashboard, crime submission, map, police features, CI/CD - delivered for Week 9 submission | Done |  |
| Weeks 10–11 | User testing (25 participants), AppTest to 104, suburb search, report filters, dark mode, location display, report ordering, anonymous submission | Done |  |
| Week 12 | Filter UI redesign, Ollama AI summary, user self-editing, colour pill, report category enforcement, future date restriction | Done |  |
| Week 13 | Final app walkthrough, video recording, artefact confirmation, Canvas submission | Done |  |

# 11. General Notes & Observations

Anything else worth recording - team morale, informal decisions, ideas for later, feedback received, etc.

Team satisfied with the final product. All must-have features delivered, all user testing feedback items addressed, 104 tests passing in CI.

The improvement arc is fully traceable: Week 9 submission → user testing (25 participants) → Survey Findings Report → branch-level fixes → CI verification → Week 13 submission.

Mitchell noted four OO design patterns are clearly demonstrable with specific class references - Singleton, DAO/Repository, Strategy, Observer. Strong evidence for the OO Design rubric criterion.

Agreed to use the same branching, CI, and meeting record conventions for any future group projects - the structure worked well throughout the semester.

Jordan thanked everyone for consistent, high-quality contributions across the full semester.

# 12. Next Meeting

| Proposed Date | N/A - Final submission complete |
| --- | --- |
| Proposed Time | 10:00 AM – 12:00 PM |
| Location / Platform | N/A |
| Agenda Items to Carry Forward | N/A - project submitted |

# 13. Sign-Off

The facilitator and minute-taker confirm these notes are accurate before uploading to GitHub.

| Role | Name | Date Approved |
| --- | --- | --- |
| Meeting Facilitator | Jack | Thursday 21 May 2026 |
| Minutes Recorded By | Mitchell | Thursday 21 May 2026 |
| Reviewed By (optional) |  | Thursday 21 May 2026 |

Upload this completed document to /docs on GitHub after every meeting. Filename format: meeting-XX-DD-MM-YYYY.docx