Radius Team GIT Meeting Record Complete one copy of this document per meeting ¦ File in /docs on GitHub

# 1. Meeting Details

| Meeting Number | 4 |
| --- | --- |
| Date | Thursday 9 April 2026 |
| Time (Start → End) | 10:00 AM – 12:00 PM |
| Location / Platform | Online (Zoom) |
| Meeting Facilitator | Mitchell |
| Minutes Recorded By | Maan |

## Attendance

| Member Name | Present (Y/N) | Role / Focus Area |
| --- | --- | --- |
| Finn | Y | Dashboard / Scene Navigation |
| Jack | Y | Crimes Screen / DAO |
| Mitchell | Y | UI Styling / CSS |
| Maan | Y | Geocoding / Maps Integration |
| Jordan | Y | Unit Testing / Edge Cases |

# 2. Meeting Agenda

List the topics planned to be discussed before the meeting starts. Number them in order.

| # | Agenda Item | Lead | Time Allotted |
| --- | --- | --- | --- |
| 1. | Review actions from Meeting 2 | Mitchell | 10 min |
| 2. | Demo: Dashboard with app bar, hamburger menu, and WebView map | Finn | 20 min |
| 3. | Demo: Crimes screen list view and submission form | Jack | 20 min |
| 4. | Discuss hamburger menu implementation and navigation drawer pattern | Finn | 15 min |
| 5. | Review address autocomplete implementation for crime form | Maan | 15 min |
| 6. | Plan police dashboard and police crimes screens | All | 15 min |
| 7. | Any blockers — online meeting logistics | Mitchell | 5 min |

# 3. Progress Update — What Each Member Has Done

Record what each member completed since the last meeting.

| Member | Work Completed Since Last Meeting | Status |
| --- | --- | --- |
| Finn | Built DashboardController, PoliceDashboardController, app bar with hamburger overlay using HamburgerMenu and PoliceHamburgerMenu | Done |
| Jack | Implemented CrimesController with TableView, detail bottom sheet slide animation, onSave and onAddNewCrime handlers | Done |
| Mitchell | Styled dashboard, crimes, and hamburger drawer screens — extended styles.css with btn-primary, card, app-bar, hamburger classes | Done |
| Maan | Integrated Nominatim reverse geocoding with address cache and 400ms debounce autocomplete for location field | Done |
| Jordan | Added 5 edge case tests for UIUtils.isValidEmail, isValidPhone, and CrimeRecord.setLocation coordinate validation | Done |

# 4. Discussion Notes

Write notes for each agenda item as it is discussed. Include key points, decisions made, and any disagreements or alternatives considered.

Agenda Item 1: Demo: Dashboard with app bar, hamburger menu, and WebView map

Finn demoed the StackPane-based overlay pattern for the hamburger drawer.

WebView loads an OpenStreetMap HTML page with crime markers injected via JavaScript.

Team agreed the map approach is clean — no external JavaFX map library needed.

Agenda Item 2: Demo: Crimes screen list view and submission form

Jack showed the styled ListView with severity colour dots and relative timestamps.

Bottom sheet detail panel slides up with TranslateTransition animation.

Police version will reuse the same layout with extra fields and Mark as Dealt With button.

Agenda Item 3: Discuss hamburger menu implementation

HamburgerMenu and PoliceHamburgerMenu are separate StackPane subclasses added programmatically.

toggle() method handles show/hide with slide-in animation.

Profile screen will need to select the correct menu variant based on UserSession.isPolice().

Agenda Item 4: Review address autocomplete

Maan explained the PauseTransition debounce — suggestions only fetched after 400ms idle.

Autocomplete only activates when isCreatingNew is true to avoid unnecessary API calls when browsing.

Address cache (HashMap<Integer, String>) persists across navigations without re-fetching.

Agenda Item 5: Plan police dashboard and police crimes screens

Police dashboard mirrors regular dashboard but uses PoliceHamburgerMenu.

Police crimes screen needs: same ListView as regular, plus editable form, Save Changes, and Mark as Dealt With.

Agreed to build PoliceCrimesController extending the same patterns as CrimesController.

# 7. Blockers, Issues & Risks

Record anything blocking progress, known bugs, technical problems, or risks to the timeline.

| Issue / Blocker | Description | Raised By | Priority |
| --- | --- | --- | --- |
| WebView on Linux CI | JavaFX WebView requires a display server on Linux — Xvfb needed for GitHub Actions | Jordan | Med |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |
|  |  |  | High / Med / Low |

# 8. Action Items — Who Does What by When

Every action must have an owner and a due date. Review these at the start of the next meeting.

| # | Task / Action Required | Assigned To | Due Date | Done? |
| --- | --- | --- | --- | --- |
| 1. | Build PoliceDashboardController and police-dashboard-view.fxml | Finn | 17/04 |  |
| 2. | Build PoliceCrimesController with full edit form and Mark as Dealt With | Jack | 17/04 |  |
| 3. | Build ProfileController and profile-view.fxml with auth-style form | Mitchell | 17/04 |  |
| 4. | Build hotspots-view with heatmap layer in WebView | Maan | 17/04 |  |
| 5. | Set up GitHub Actions CI workflow with Xvfb for JavaFX tests | Jordan | 17/04 |  |

# 9. Timeline & Milestone Check

Review the 4-week plan and mark the current status of each milestone.

| Week | Milestone / Goal | Status | Notes |
| --- | --- | --- | --- |
| Week 1 | Project setup, architecture decisions, repository created | Done |  |
| Week 2 | Core data models, DAO layer, login/register screens | Done |  |
| Week 3 | Dashboard, crime submission, map integration | In Progress |  |
| Week 4 | Police features, testing, CI/CD, final polish | Not Started |  |

# 11. General Notes & Observations

Anything else worth recording — team morale, informal decisions, ideas for later, feedback received, etc.

Online meeting ran smoothly via Zoom — all members present and cameras on.

Screen sharing used for all demos — quality was acceptable.

Team agreed the app is ahead of schedule heading into Week 4.

Finn to push the hamburger pattern notes to the repo wiki for reference.

# 12. Next Meeting

| Proposed Date | Thursday 17 April 2025 |
| --- | --- |
| Proposed Time | 10:00 AM – 12:00 PM |
| Location / Platform | Gardens Point QUT |
| Agenda Items to Carry Forward | CI/CD Xvfb setup — Jordan to confirm solution before next meeting |

# 13. Sign-Off

The facilitator and minute-taker confirm these notes are accurate before uploading to GitHub.

| Role | Name | Date Approved |
| --- | --- | --- |
| Meeting Facilitator | Mitchell | Wednesday 9 April 2025 |
| Minutes Recorded By | Maan | Wednesday 9 April 2025 |
| Reviewed By (optional) |  | Wednesday 9 April 2025 |

Upload this completed document to /docs on GitHub after every meeting. Filename format: meeting-XX-DD-MM-YYYY.docx